|  |  |
| --- | --- |
| **PROJECT STATUS REPORT** | |
| **Project Name** | Personalized Academic Planner [PAP] |
| **For Week Ending** | Friday November 10th, 2023. |
| **Project Status** | [Yellow Neutral face with no fill] |
| **Status Description** | Project Status is yellow.   * The project status is yellow because we are missing our weekly project documents, and we are behind on the estimated start time for our front-end design. * In order to restore the project's status to green, we need to prepare our weekly documents, make sure they are being uploaded correctly, and we need to ensure that this process is done quickly as to shorten start time for our front-end design. |
| **Activities—During the Past Week** | |
| **Tolani Oke-Steve:** GitHub kanban formulation, Completion Meeting documents. | |
| **Bilal Alissa:** Completion of Meeting documents, GitHub milestone schedule for kanban. | |
| **Activities—Planned for Next Week** | |
| **Tolani Oke-Steve:**   * Front-end design implementation. * Formulation of next week’s documents. * Testing Front-end design to identify bugs. | |
| **Bilal Alissa:**   * Testing Front-end design to identify bugs. * Finalizing design requirements and prototype for implementation. * Front-end design implementation. | |
| **Project Issues** | |
| Missing Weekly Documents submission. | |
| **Project Changes** | |
| N/A | |