|  |  |
| --- | --- |
| **PROJECT STATUS REPORT** | |
| **Project Name** | Personalized Academic Planner [PAP] |
| **For Week Ending** | Friday November 16th, 2023. |
| **Project Status** | [Yellow Neutral face with no fill] |
| **Status Description** | Project Status is yellow.   * The project status is yellow because we are behind on the estimated start time for our front-end design. * In order to restore the project's status to green, we will need to Complete and test our front-end design. |
| **Activities—During the Past Week** | |
| **Tolani Oke-Steve:** Front-end design implementation, Formulation weekly meeting documents. | |
| **Bilal Alissa:** Front-end design implementation, Formulation of Tree diagram. | |
| **Activities—Planned for Next Week** | |
| **Tolani Oke-Steve:**   * Testing and review of Front-end to identify bugs. * Formulation of next week’s meeting documents. * Back-end implementation. | |
| **Bilal Alissa:**   * Testing and review of Front-end design to identify bugs. * Implementing and Additional functionalities to front-end. * Back-end implementation. | |
| **Project Issues** | |
| N/A | |
| **Project Changes** | |
| N/A | |